KERALAKART.CA

Platform Recommendation & Implementation Proposal

Two-Path Strategy: Quick Launch vs. Growth Platform

Prepared by  Codeox Technologies

www.codeox.com  |  hello@codeox.com

2025  |  Confidential

# 1. Executive Summary

KeralaKart is an authentic Kerala grocery brand under the Karavan parent company, serving the GTA diaspora community across Canada. The business currently operates via a manual process — WhatsApp orders, Interac payments, and manual dispatch — which has proven the market but limits growth and operational efficiency.

As KeralaKart takes its first steps into online selling, Codeox presents two clearly defined implementation paths. The right choice depends on the business’s current level of confidence in its digital channel:

► PATH A — Quick Launch ¦ Shopify KeralaKart is trying online sales for the first time and wants a fast, low-risk start. Shopify gets the store live quickly with minimal setup. Test the market, learn the customer, then decide the next step.

► PATH B — Growth Platform ¦ Odoo Community + eCommerce KeralaKart is ready to move beyond experimenting and commit to a scalable system. Odoo Community brings inventory, orders, accounting, CRM, and the online store under one platform — at zero licensing cost.

Codeox will guide KeralaKart to the right path. Both options are fully supported by our team.

# 2. About Codeox Technologies

Codeox Technologies is a software development and digital transformation company with operations in India, Kuwait, Saudi Arabia, and the UAE. We specialise in e-commerce implementation, Odoo ERP, custom mobile applications, and AI-powered business tools.

| Headquarters | India (with GCC regional operations) |
| --- | --- |
| Team Size | 15+ engineers, designers, and solution architects |
| Specialisations | Shopify, Odoo Community & Enterprise, Flutter, Node.js, AWS, AI Agents |
| Clients | SMEs and enterprise clients across GCC, India, and Canada |
| Relevant Projects | D2C e-commerce platforms, food & grocery systems, Odoo ERP implementations |

# 3. Project Understanding

## 3.1 Current State

KeralaKart currently operates manually: product lists are shared via WhatsApp, customers respond with orders, payments are collected via Interac e-Transfer, and dispatch, tracking, and follow-ups are done by hand. This has proven the business concept, but it cannot scale.

## 3.2 Business Objectives

- Move from manual WhatsApp/Interac operations to a professional online storefront

- Automate order creation, checkout, payment, and post-order communication

- Gain real-time visibility into inventory, orders, and customer behaviour

- Build a foundation that can grow from keralakart.ca to xkart.ca — a pan-ethnic marketplace

## 3.3 Where Is the Business Today?

KeralaKart is taking its first step into online sales. The business has not operated an e-commerce store before, and this first platform is an important test of customer demand in the digital channel.

IMPORTANT: Because this is the first online venture, Codeox recommends starting with PATH A — Shopify. Shopify is the safest, fastest, and most cost-effective way to get online for the first time. It allows KeralaKart to validate online demand, build a customer base, and learn operations — before committing to a full ERP-backed platform. When the business is confident in its online channel, upgrading to Odoo (Path B) becomes the natural next step for full operational control.

# 4. Platform Comparison: Path A vs Path B

The table below compares both paths across all key factors to help KeralaKart make an informed decision:

| Factor | PATH A — Quick Launch | PATH B — Growth Platform |
| --- | --- | --- |
|  | Shopify | Odoo Community + Odoo eCommerce |
| Best for | First-time online store, market validation | Scaling with full operational control |
| Platform | Shopify | Odoo Community + Odoo eCommerce |
| Licensing cost | Monthly subscription (Shopify) | Free — Odoo Community is open source |
| Setup complexity | Low — visual, no-code configuration | Medium — structured implementation required |
| Time to launch | 3–4 weeks | To be confirmed after scoping |
| Inventory tracking | Basic — Shopify-native stock levels | Full warehouse & stock management in Odoo |
| Order management | Shopify order dashboard | Unified in Odoo: sales, picking, delivery, returns |
| Accounting | Via Synder → QuickBooks Online | Built-in Odoo Accounting — no third-party needed |
| CRM | Limited — third-party apps required | Full Odoo CRM — leads, pipeline, customer history |
| eCommerce sync | Shopify native storefront | Odoo eCommerce — live sync with inventory & orders |
| Mobile app | Vajro wrapper for iOS/Android | Flutter app or Odoo PWA |
| Multi-brand expansion | Shopify Markets for xkart.ca | Odoo multi-company for xkart.ca |
| One-system advantage | No — multiple tools needed (Klaviyo, Synder, WATI) | Yes — all operations in one Odoo instance |
| When to choose | Testing the market, fast start needed | Committed to online, need full control |

# 5. Path A — Quick Launch: Shopify

► Recommended for KeralaKart’s current stage: first-time online store, market validation. Target: Live within 3–4 weeks of project kickoff.

## 5.1 Scope of Work

Store Setup

- Domain configuration: keralakart.ca connected to Shopify (xkart.ca registered and protected)

- Shopify Basic plan setup with premium theme (Impulse or Prestige)

- Brand customisation: Kerala green/gold palette, fonts, logo, homepage layout

- GTA shipping zones: $7.99 under $79 / FREE above $79

- Ontario HST tax configuration with grocery-exempt product tax codes

- Shopify Payments: Apple Pay, Google Pay, Shop Pay

Product Catalogue

- Upload 60+ Tier 1 Karavan SKUs with all required fields

- Malayalam product titles, veg/non-veg badges, country of origin, allergens, shelf life

- 10 collection categories structured for diaspora shopping behaviour

- SEO configuration per product: titles, meta descriptions, URL handles, image alt text

Integrations

- Synder → QuickBooks Online: order sync, fee mapping, D2C revenue class tagging

- Klaviyo: welcome series, abandoned cart, order confirmation, delivery notification, win-back, restock flows

- WhatsApp Business API (WATI or Interakt): order updates, delivery notifications, broadcast campaigns

- WhatsApp chat widget on website for pre-purchase customer queries

- Google Analytics 4 and Google Search Console

Admin & Fulfilment Setup

- Daily fulfilment process documentation and Shopify admin training

- Tier 2 weekly ordering rhythm configuration and inventory buffer setup

- Basic Shopify reports: daily sales, inventory levels, fulfilment tracking

Mobile App — Phase 2

- Vajro wrapper: branded KeralaKart iOS and Android app

- Push notifications: Order Updates, New Arrivals, Promotions

- App Store and Google Play submission, review management, and launch

- App launch broadcast to existing WhatsApp and email customer base

## 5.2 Path A — Deliverables

| Deliverable | Phase | Timeline |
| --- | --- | --- |
| Shopify storefront live on keralakart.ca | 1 |  |
| 60+ SKU catalogue with full SEO configuration | 1 |  |
| QBO integration via Synder | 1 |  |
| Klaviyo automated flows (6 flows) | 1 |  |
| WhatsApp Business API integration | 1 |  |
| GA4 and Google Search Console setup | 1 |  |
| xkart.ca domain registered and protected | 1 |  |
| Branded KeralaKart iOS & Android app via Vajro | 2 |  |
| Push notification setup (3 categories) | 2 |  |

# 6. Path B — Growth Platform: Odoo Community + eCommerce

► Recommended when: KeralaKart has validated the online channel and is ready to scale with full operational control. Odoo Community is 100% free and open source. No licensing fees.

## 6.1 Why Odoo Community for KeralaKart

The core advantage of Path B is that inventory, orders, accounting, CRM, and the online store all run inside one system. There is no reconciliation between Shopify and QBO, no manual syncing, and no data living in separate tools.

Odoo Community is the free, open-source version of Odoo. It includes the core modules KeralaKart needs — eCommerce, Inventory, Sales, Accounting, and CRM — at zero software licensing cost. Codeox handles the implementation, hosting, and customisation.

| eCommerce | Odoo eCommerce storefront synced live with inventory — no overselling, no manual stock updates |
| --- | --- |
| Inventory | Real-time stock tracking, reorder rules, delivery orders, and returns in one place |
| Orders | Sales orders, picking, packing, dispatch, and delivery confirmation in a single flow |
| Accounting | Automatic invoice on every order, bank reconciliation, HST reporting |
| CRM | Customer purchase history, segmentation, and communication in one dashboard |
| Multi-company | xkart.ca can be added as a separate Odoo company without rebuilding anything |

NOTE: Odoo Community vs Odoo Enterprise Community is free and covers all core operations. Enterprise adds advanced features (mobile app, advanced reporting, IOTBOX integration) at a per-user annual cost. Codeox recommends starting with Community. If KeralaKart grows to need Enterprise features, an upgrade path is available without losing any data or configuration.

## 6.2 Scope of Work — Path B

Odoo Instance Setup

- Odoo Community deployment on a cloud server (AWS or equivalent)

- Company configuration: KeralaKart as primary entity, xkart.ca ready as Phase 3 company

- User roles and access control: admin, warehouse staff, accounts team

Odoo eCommerce

- Odoo eCommerce storefront configured and branded (Kerala green/gold theme)

- keralakart.ca domain connected to Odoo eCommerce

- 60+ SKU catalogue: Malayalam product names, veg badges, allergens, shelf life, SEO metadata

- 10 collection categories with live inventory sync — website updates automatically from warehouse

- Payment gateway integration: Stripe or local Canadian payment providers

- Ontario HST tax rules and grocery-exempt product codes configured

Inventory & Warehouse

- Odoo Inventory configured with warehouse zones for Tier 1, Tier 2, Tier 3 stock

- Reorder rules and minimum stock alerts for all Tier 1 Karavan SKUs

- Delivery order workflow: pick → pack → dispatch → delivery confirmation

- Return and refund processing workflow

- Tier 2 weekly purchase order rhythm with GTA distributor vendor records

Odoo Accounting

- Canadian fiscal rules and Ontario HST configuration

- Automatic invoice generation on every eCommerce order

- Payment matching and bank reconciliation workflow

- Daily sales, product margin, and revenue reporting

CRM & Customer Management

- Odoo CRM with customer segmentation by purchase behaviour and frequency

- Customer portal: order history, tracking, and return requests

- WhatsApp Business API integration for order notifications and broadcast campaigns

Mobile App — Phase 2

- Flutter mobile app (iOS and Android) connected directly to Odoo backend

- Real-time inventory, order tracking, and customer account in the app

- Push notifications: order updates, new arrivals, promotions

## 6.3 Path B — Deliverables

| Deliverable | Phase | Timeline |
| --- | --- | --- |
| Odoo Community instance deployed and configured | 1 |  |
| Odoo eCommerce storefront live on keralakart.ca | 1 |  |
| 60+ SKU catalogue with live inventory sync | 1 |  |
| Inventory & warehouse management setup | 1 |  |
| Odoo Accounting with HST and auto-invoicing | 1 |  |
| CRM and customer self-service portal | 1 |  |
| WhatsApp Business API integration | 1 |  |
| GA4 and Google Search Console setup | 1 |  |
| xkart.ca company structure ready in Odoo | 1 |  |
| Flutter mobile app (iOS & Android) | 2 |  |
| xkart.ca marketplace launch (Punjabi, Sri Lankan, Pakistani categories) | 3 |  |

# 7. Expansion Architecture — xkart.ca

Both paths are designed with the xkart.ca multi-ethnic marketplace in mind. From day one, Codeox will register and protect the xkart.ca domain and structure the platform to accommodate the Phase 3 expansion.

| Phase | Platform | What Launches | Revenue Model |
| --- | --- | --- | --- |
| Phase 1 | Path A or B | keralakart.ca — Kerala grocery only | D2C retail margin |
| Phase 2 | Path A or B | Mobile app + expanded catalogue (300+ SKUs) | D2C + app promotions |
| Phase 3a | Shopify Markets / Odoo multi-company | xkart.ca umbrella + Punjabi grocery | D2C + marketplace fees |
| Phase 3b | Shopify Markets / Odoo vendor portal | Sri Lankan, Pakistani categories + vendor portal | Commission 10–15% GMV |

NOTE: Path B provides a stronger foundation for xkart.ca. Odoo multi-company means each ethnic brand — Kerala, Punjabi, Sri Lankan, Pakistani — operates as its own entity with its own inventory, P&L, and storefront, all managed from one Odoo admin. This is cleaner at scale than managing multiple Shopify stores.

# 8. Which Path Is Right for KeralaKart?

Use the questions below to decide:

| Question | If Yes — Choose |  |
| --- | --- | --- |
| Are you going online for the first time and want to test the market? | Path A — Shopify |  |
| Is getting live quickly more important than deep operational control? | Path A — Shopify |  |
| Do you want inventory, orders, and accounting all in one system? | Path B — Odoo |  |
| Are you planning to scale to xkart.ca as a multi-ethnic marketplace? | Path B — Odoo |  |
| Do you want to avoid monthly Shopify subscription costs long-term? | Path B — Odoo Community (free licence) |  |
| Is this your first digital commerce investment and budget is a priority? | Path A — Shopify to start |  |

RECOMMENDED STARTING POINT FOR KERALAKART: Based on everything shared, Codeox recommends beginning with Path A — Shopify. Get online, build the customer base, and validate the channel. Once the business has confidence in its online operations, migrating to Odoo Community (Path B) is a natural, well-supported upgrade that Codeox will guide from start to finish.

# 9. Next Steps

To move forward, here is the recommended process:

| Step 1 | KeralaKart reviews this proposal and confirms: Path A (Shopify) or Path B (Odoo) |
| --- | --- |
| Step 2 | Codeox conducts a discovery call to finalise scope, integrations, and hosting requirements |
| Step 3 | Codeox prepares a detailed commercial proposal with timeline and investment breakdown |
| Step 4 | Engagement agreement signed and project kickoff date confirmed |
| Step 5 | KeralaKart provides: brand assets (logo, photography), domain access, and existing customer contact list |
| Step 6 | Week 1 kickoff — platform setup begins |

We are ready to support KeralaKart at whichever stage the business is at — whether that is a fast Shopify launch to test the market, or a full Odoo build for long-term scale.

— Codeox Technologies

www.codeox.com  |  hello@codeox.com